SOVEREIGN OPTIMIZATION PLATFORM — MASTER ROADMAP

Every gap found across strategic, mathematical, systems/legal and MVP-code review — 121 items, one by one, none skipped

Updated 29 September 2026 with the build status of every item (software build v0.2.0). Summary of all 121 items: FIXED 75 · DONE (v0.1) 6 · PARTIAL 14 · GPU-LAPTOP 12 · DEFERRED 8 · NON-CODE 6. The new right-hand column gives each item's status and the evidence in one line; the Build Reconciliation section at the end explains what changed, what still needs the GPU laptop, and what was deliberately deferred.

Part I (items 1-20) consolidates the strategic, mathematical-rigor and systems/legal review rounds. Part II (items 21-121) is the MVP engineering gap audit, based on the repository's file listing and README.md (not a line-by-line code read) — treat it as a verification checklist for the team, not a certified third-party audit.

✓ Genuinely strong starting point: presolve/postsolve, LMS cold-start, SMW warm-start, RHS-elastic infeasibility repair, a real verification gate, and a hash-chained audit log are all actually implemented and covered by 77 tests. This roadmap is about hardening that base for pilot/Series-A scrutiny, not rebuilding it.

# Part I — Strategic, Mathematical & Systems/Legal Gaps (1-20)

## A0. Strategic Positioning & Business (1-8)

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 1 | "Sovereign" positioning built entirely on NVIDIA's proprietary CUDA/cuSPARSE/cuSOLVER/NCCL/TensorRT stack — hardware dependency undermines the sovereignty claim | Adopt an explicit 3-tier claim: Tier 1 IP/Data sovereignty (true today), Tier 2 Deployment sovereignty (true today), Tier 3 Compute sovereignty (roadmap) — commit R&D to a CPU/AVX-512 fallback + evaluate indigenous/allied accelerators | N/A — positioning | Strategic | DONE (v0.1) — The 3-tier claim is shown in the product (Sovereignty tab) |
| 2 | No competitive analysis vs NVIDIA cuOpt (free, open-source GPU LP/MIP) or Gurobi 13's native GPU mode (PDHG via the cuOpt engine) | Build an explicit competitive-moat table; position on air-gapped deployment, explainability and NL-to-constraint auditability, not raw speed | N/A — positioning | Strategic | NON-CODE — Roadmap Sec. 3 table |
| 3 | Benchmark only compared against HiGHS (weak, single-thread CPU) instead of the actual incumbents | Mandatory three-lane fair benchmark — HiGHS, Gurobi CPU multithreaded, Gurobi GPU — always shown together, with an honest reframing line whenever a GPU incumbent wins | Yes — needs real GPU + Gurobi | 1-2 days | DONE + GPU-LAPTOP — All three lanes are always shown, with a legend for non-technical viewers (#89) |
| 4 | MVP scope was LP-only while the real refinery problem (unit on/off decisions) is Mixed-Integer | Pull a lightweight heuristic Branch-and-Bound + rounding layer into the MVP itself; keep GNN-guided pruning as Phase-2 only | No | Already in MVP | FIXED — B&B now has an HSD fallback per node, never prunes a numerically failed node, uses a deterministic tie-break and records… |
| 5 | NL-to-constraint LLM compiler had no safeguard against hallucinated/misparsed safety-critical constraints | 5-step verification gate: LLM restatement, symbolic validation, confidence scoring, mandatory human sign-off on safety-tagged variables, immutable audit log, shadow-mode rollout | No | Already in MVP | FIXED — v0.1 gate plus supervisor-only safety sign-off, a 5 s undo window, red-team set,… |
| 6 | Zero business model, pricing, or customer validation anywhere in the pitch | Three-tier pricing (Advisory Add-on / Full Platform / Sovereign Air-Gapped); private-refiner beachhead before PSU tenders; explicit LOI/pilot validation asks before the next pitch | N/A — business | Ongoing | NON-CODE — Roadmap Sec. 7. |
| 7 | No certification/compliance pathway for a safety-adjacent decision-support tool | Phased roadmap: advisory-only at MVP (sidesteps SIL/IEC 61511), shadow-mode validation at pilot, formal IEC 61511 alignment before any control-loop integration | N/A — compliance | Phase-2+ | DONE (v0.1) + NON-CODE — The product is advisory-only (no control-loop output) and shadow mode is on by default |
| 8 | 3-4 week MVP scope (mixed-precision IPM + B&B + warm-start + telemetry + NL compiler) was numerically unrealistic without a named CUDA/HPC-experienced team member | Resourced week-by-week plan with named skill roles; explicit CPU-first fallback if no CUDA expert is on the team | No | Planning | NON-CODE — Planning item. |

## A0. Mathematical & Numerical Rigor (9-13)

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 9 | No Postsolve/de-scaling pipeline documented — Ruiz-scaled GPU output can't be mapped back to real refinery units | Explicit postsolve block: x*=D_c·x̃*, y*=D_r·ỹ*, s*=D_c⁻¹·s̃*, plus presolve column/row re-inflation in the correct order | No | Already in MVP (presolve.py) | FIXED — v0.1 order kept, plus singleton-row duals restored in postsolve (matches HiGHS to 1e-8).… |
| 10 | Claimed FP8 tensor-core execution for IPM central-path iterations — numerically indefensible given Θ's dynamic range | Reframe precision architecture: TF32/FP16 only for SpGEMM assembly, FP32 minimum for Cholesky, FP64 iterative refinement | No | Already in MVP (linalg.py) | DONE (v0.1) — FP32-minimum factorization with FP64 refinement. test_mixed_precision_refinement_is_fp64_accurate |
| 11 | No published Netlib ground-truth values included for on-screen benchmark validation | Pull FIT2P/STAIR/ISRAEL reference optima live from Netlib's own readme at run time — never hand-type; sign/MAX conventions are easy to get wrong | No | Already in MVP (mps.py) | DONE (v0.1) — Reference values are parsed from Netlib's readme ("Load Netlib readme…" button) |
| 12 | No cold-start initialization heuristic specified — IPM diverges without a strictly interior starting point | Implement the Lustig-Marsten-Shanno (LMS) starting-point heuristic explicitly (least-norm point + interior shift + centering correction) | No | Already in MVP (ipm.lms_start) | DONE (v0.1) — test_lms_start_is_strictly_interior |
| 13 | GTM only mentioned generic Docker/Kubernetes, missing the CVC (Central Vigilance Commission) constraint blocking PSUs from cloud-connected SaaS tools | Explicit 100% on-premise, air-gapped Helm-chart distribution with zero outbound telemetry | N/A — GTM | 1-2 days | PARTIAL — deploy/helm/sovereign-optimizer has an egress-deny NetworkPolicy (only cluster DNS), a non-root read-only pod, a PVC, TLS… |

## A0. Systems Reliability, IP/Legal & Commercial (14-20)

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 14 | GPU results are not bit-for-bit reproducible run-to-run (non-associative floating-point reduction), breaking safety-critical audit replay | Deterministic-mode flag (fixed-order reduction) for production solves + a replay bundle (model hash, solver version, full iteration log) for exact forensic replay | Yes — verify on real GPU | Already partly in MVP (device.py, replay.py) | FIXED + GPU-LAPTOP — Replay moved to SQLite with a versioned bundle schema |
| 15 | Air-gapped/zero-telemetry claim directly conflicts with a cloud-hosted LLM powering the NL-to-constraint compiler | Two explicit modes: Cloud/Enterprise (hosted LLM) vs Sovereign (on-prem open-weight LLM) with a documented accuracy trade-off | Optional — larger local model | Already in MVP (nlc/llm.py) | FIXED — Plus an SKU-2 hard lock on cloud mode (#99), audit of the LAN relaxation (#96), and automatic fallback with an alert (#98). |
| 16 | No Freedom-to-Operate (patent) analysis on the platform's core differentiators | Commission a formal FTO study on the dual-slack infeasibility-attribution method and GNN-guided pruning before Series A close; avoid claiming decades-old techniques (crossover, SMW) as novel IP | No | Pre-Series-A | NON-CODE — Legal; before Series A. The code makes no novelty claim for crossover, SMW or LMS. |
| 17 | Multi-tenant shared-GPU-cluster architecture (Layer 4) structurally conflicts with a dedicated, isolated PSU/defense deployment requirement | Split into two explicit SKUs — Enterprise Multi-Tenant vs Sovereign Single-Tenant (compile-time-disabled shared queue, no shared code path) | No | Design decision | PARTIAL — SOVEREIGN_SKU. SKU-2 refuses to boot with cloud mode enabled, and the SKU-2 image does not include the Anthropic SDK.… |
| 18 | No fault-tolerance/checkpointing strategy for a distributed multi-GPU solve if a node crashes mid-NCCL-collective | Periodic iterate checkpointing to host memory + restart-from-checkpoint on a healthy node, scoped as a Phase-2 requirement | Needs 2+ GPUs | Phase-2 | DEFERRED — Phase-2: the MVP has no multi-GPU/NCCL code (see #61). |
| 19 | No unit-economics/TCO comparison against the incumbent's already-sunk CPU license cost | Explicit TCO table + honest framing that the case rests on explainability/sovereignty/re-optimization value, not hardware savings alone | Yes — real cost data | 1 day | GPU-LAPTOP — scripts/gpu_bench.py --gpu-cost-hour X --cpu-cost-hour Y outputs cost per solve |
| 20 | No liability/accountability framework for the transition from advisory-only to control-loop integration | Phase-tied liability-transfer schedule — vendor liability limited to software defects during advisory/shadow phases; negotiated indemnity/insurance before any control-loop go-live | N/A — legal | Pre-Phase-C | NON-CODE — Legal |

# Part II — MVP Engineering Gap Audit (21-121)

# How to Use the GPU Laptop This Week

Aapke paas ab ek GPU laptop hai — Section D (GPU/Performance) ke saare items 'Yes' marked hain, unhe priority order mein karo:

1) Ek baar CuPy path chalao aur poora test suite GPU ke saath pass karwao.  2) Gurobi ka free academic/trial license lo aur GPU lane verify karo.  3) Har benchmark number jo abhi tak 'not tested' likha hai, real number se replace karo — README aur roadmap dono jagah.  4) Sustained-load + VRAM-limit test karo, kyunki laptop GPU datacenter GPU jaisa behave nahi karta.

# A. Security & Authentication

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 21 | Operator field has no authentication — anyone can type any name and sign off | bcrypt password/PIN per operator + session cookie | No | 1 day | FIXED — auth.py: per-user PIN hashed with scrypt (stdlib, memory-hard; bcrypt is not needed) |
| 22 | Server runs plain HTTP even for LAN/pilot deployment | Enforce HTTPS with self-signed/internal CA cert | No | 2 hrs | FIXED — scripts/make_cert.py (self-signed or CSR for the plant CA) and run.ps1 -Https / run.sh --https |
| 23 | No CSRF protection on state-changing endpoints | fastapi-csrf-protect middleware | No | 0.5 day | FIXED — Per-session token, double-submit X-CSRF-Token header, and SameSite=Strict HttpOnly cookie (own middleware; no extra… |
| 24 | No API rate-limiting — DoS risk on race/replay endpoints | slowapi middleware | No | 0.5 day | FIXED — Per-user limiter on expensive endpoints and the race WebSocket, per-IP login limiter, and a 5-failure / 15-minute… |
| 25 | Single flat permission level — no RBAC for safety-tagged sign-off | Add roles (Operator/Supervisor/Admin); safety-tagged constraints need Supervisor+ | No | 2 days | FIXED — Operator / Supervisor / Admin roles |
| 26 | Audit log file not OS-permission-locked | chmod 600 + move to SQLite with app-level write lock | No | 1 day | FIXED — SQLite with an in-process write lock and a 0600 file mode on POSIX (Windows relies on the service account's profile ACL;… |
| 27 | Secrets (ANTHROPIC_API_KEY, Gurobi license) likely plain env vars, no rotation | OS keychain/vault, document rotation, .gitignore .env | No | 0.5 day | PARTIAL — .env, keys/ and certs/ are git-ignored; secrets are never logged; rotation procedure in SECURITY.md |
| 28 | WebSocket /ws/race has no auth token — any LAN device can watch live solves | Token-based WS handshake auth | No | 1 day | FIXED — Session check plus an Origin check (cross-site WebSocket hijacking) at the handshake; close code 4401.… |
| 29 | MPS/emps upload has no size/time limit — DoS via malformed file | Cap file size, wrap parser in timeout | No | 0.5 day | FIXED — HTTP 413 above the cap; parser size cap and wall-clock budget; every malformed input becomes a clean MPSError.… |
| 30 | No dependency vulnerability scanning in CI | pip-audit + npm audit on every push | No | 0.5 day | PARTIAL — pip-audit --strict in CI (written, not executed here: no GitHub runner) |

# B. Data Persistence & Reliability

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 31 | Flat JSON files for audit/state/replay risk corruption under concurrent writes | Migrate to SQLite, WAL mode | No | 2 days | FIXED — store.py (WAL, synchronous=FULL, busy timeout). test_concurrent_race_clients checks the audit chain after concurrent writes. |
| 32 | No backup/retention policy for audit log & replay bundles | Scheduled backup script + documented retention window | No | 1 day | FIXED — manage.py backup --keep N (online SQLite backup API); retention policy in OPERATIONS.md. |
| 33 | No graceful handling of disk-full / write failure mid-solve | Write-failure fallback + operator alert | No | 1 day | FIXED — State and audit entry are written in one transaction |
| 34 | No schema versioning on the replay-bundle format | Add schema_version field + migration path | No | 0.5 day | FIXED — schema_version in bundles with an upgrade on read; database schema_version table. test_replay_reads_v1_bundles |
| 35 | No log rotation — audit.py could grow unbounded on a long pilot | Rotation/archival policy | No | 0.5 day | FIXED (by policy) — The audit chain is a legal ledger and is deliberately never pruned (about 1 KB per event). manage.py export-audit… |
| 36 | Hash-chain never externally anchored — a compromised local admin could regenerate the whole chain | Periodically publish chain-tip hash to an external/write-once medium | No | 1 day | FIXED — manage.py anchor --dest / "Anchor chain tip" button / SOVEREIGN_ANCHOR_DIR. Verification checks anchors on the external… |
| 37 | No HA/multi-instance story — single process is a single point of failure | Document as known MVP limit; add systemd auto-restart + health check | No | 1 day | PARTIAL — Documented single-writer limit. systemd Restart=always plus a /health watchdog timer; Kubernetes liveness/readiness probes |
| 38 | No migration tooling once SQLite/Postgres lands | Add Alembic from day one | No | 0.5 day | FIXED — Numbered, idempotent migrations in store.py |

# C. Numerical / Algorithmic Solver Completeness

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 39 | No HSD (homogeneous self-dual embedding) — near-boundary LPs can fail (already flagged in README) | Implement Xu-Hung-Ye style HSD | No | 2 weeks | FIXED — hsd.py (Xu-Hung-Ye / Andersen-Andersen) runs automatically when Mehrotra fails |
| 40 | No crossover — only interior solutions, no clean vertex/basis for operators | Implement Bixby-Saltzman crossover | No | 1 week | DEFERRED — Duals are verified KKT-optimal (degenerate multiplicity only) |
| 41 | Presolve missing singleton-row/doubleton-column reduction & dual presolve | Extend presolve.py per Andersen & Andersen (1995) | No | 4 days | PARTIAL — Singleton rows → bounds with exact dual recovery: FIXED. Doubleton columns and dual presolve are deferred. |
| 42 | No robustness testing on ill-conditioned problems beyond the standard Netlib set | Stress-test suite of deliberately ill-conditioned Kennington/Netlib problems | No | 2 days | FIXED — The stress suite (rows scaled over 10 orders of magnitude, near-parallel rows) found a real weakness: Ruiz scaling alone… |
| 43 | No MIP-level infeasibility certificate (only LP-level Phase-1/ray test exists) | Add Farkas-based certificate for the integer relaxation | No | 3 days | FIXED — LP relaxation: Farkas certificate from HSD, verified in original variable space |
| 44 | B&B has no cutting planes (Gomory, cover cuts) — weak on hard MIPs | Add basic Gomory/knapsack cover cuts | No | 1-2 weeks | DEFERRED — 1–2 weeks |
| 45 | No parallel B&B — single-threaded tree search | Multi-thread node exploration (CPU) or GPU-batch LP relaxations | Optional — helps more | 1 week | DEFERRED — Would break bit-exact replay unless a deterministic parallel scheme is designed. |
| 46 | No warm-start reuse across B&B nodes (SMW only used at top level) | Extend SMW warm-start into node LPs | No | 3-4 days | DEFERRED — IPM warm starts give about 1.3× at best (measured) |
| 47 | No documented deterministic tie-break rule for B&B node selection | Fix and test the tie-break rule explicitly | No | 1 day | FIXED — Best bound, then FIFO creation order (documented). test_bnb_tie_break_is_deterministic |
| 48 | No explicit tests for free variables / ranged-constraint edge cases | Add targeted unit tests | No | 1 day | FIXED — test_free_variables_and_ranged_rows_by_hand, test_free_variable_unbounded_direction |
| 49 | No centralized numerical-tolerance policy (1e-6/1e-8/1e-4 scattered across modules) | Centralize tolerance constants in one config module | No | 1 day | FIXED — sovereign/tolerances.py |
| 50 | No condition-number diagnostic surfaced to the user on a slow/failed solve | Add condition-number estimate to the dashboard | No | 2 days | FIXED — Per-solve estimate, UI warning, and it feeds the failure alert. test_condition_estimate_reported |
| 51 | No quadratic-objective (QP) support — real blending-quality terms are often quadratic | Extend IPM normal equations with a Q term | Helps once added | 2-3 weeks | DEFERRED — 2–3 weeks |
| 52 | No semi-continuous / SOS1-SOS2 variable types — common in blending problems | Add SOS handling to B&B | No | 1 week | DEFERRED — Semi-continuous variables can be modelled with a binary today. |
| 53 | No written convergence/complexity statement for technical diligence | Short note citing Mehrotra's polynomial-complexity result + noted deviations | No | 1 day | FIXED — docs/CONVERGENCE.md |

# D. GPU / Performance — actionable NOW with your GPU laptop

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 54 | CuPy GPU path never executed even once — zero real evidence it works | pip install cupy-cudaXX, set SOVEREIGN_DISABLE_GPU=0, run the full suite + race tab on the laptop | Yes — do this first | 1 day | GPU-LAPTOP — The code path runs end to end in tests with a NumPy stand-in for CuPy (test_gpu_dense_path_and_oom_fallback) |
| 55 | No CUDA/driver version pin or compatibility note documented | Document exact CUDA/cuDNN/CuPy versions tested on the laptop | Yes | 0.5 day | GPU-LAPTOP — The boot diagnostic and gpu_bench record the CUDA runtime, driver and CuPy versions; fill in COMPATIBILITY.md |
| 56 | Gurobi GPU lane (GUROBI_GPU_PARAMS) never verified against a real release | Install Gurobi (free academic/trial license), verify param names on the laptop, update README | Yes | 1 day | GPU-LAPTOP — scripts/check_gurobi.py reports which parameter names the installed release accepts. |
| 57 | No GPU out-of-memory handling tested (laptop GPUs often have 4-8 GB VRAM) | Add OOM fallback to CPU path with a warning; test at the laptop's real VRAM limit | Yes | 1-2 days | FIXED + GPU-LAPTOP — VRAM pre-check and exception fallback to CPU, counted on /health |
| 58 | No benchmark of GPU dense Cholesky vs CPU SuperLU/CHOLMOD on the same hardware | Run side-by-side benchmark, publish real numbers, replace the README's "not tested" line | Yes | 1 day | GPU-LAPTOP — gpu_bench.py factorization sweep |
| 59 | No profiling of kernel-launch overhead — small problems may be SLOWER on GPU | Profile and document the problem-size crossover point where GPU starts winning | Yes | 1-2 days | GPU-LAPTOP — same sweep; reports the first size where the GPU wins |
| 60 | FP16→FP64 mixed-precision accuracy path never validated on real GPU hardware | Run a GPU-vs-CPU-FP64 objective-accuracy regression suite | Yes | 1 day | GPU-LAPTOP — gpu_bench.py accuracy section and test_gpu_real.py (1e-7 vs CPU FP64) |
| 61 | NCCL multi-GPU code is 100% unverified (a single laptop GPU can't test it) | Label explicitly "untested, no multi-GPU hardware"; test only if a 2nd GPU/cloud box becomes available | Needs 2+ GPUs | Document now | FIXED (label) — There is no NCCL / multi-GPU code in this codebase |
| 62 | No sustained-load/thermal test — laptop GPUs throttle under load, unlike datacenter GPUs | Run a 30-60 min sustained benchmark loop, note any throttling in the results | Yes | 1 day | GPU-LAPTOP — gpu_bench.py --minutes 30; logs nvidia-smi clocks and temperatures and flags slowdowns above 15%. |
| 63 | No friendly diagnostic when CUDA is/isn't detected — device.py likely fails silently to CPU | Print a clear boot-time diagnostic (found: CUDA 12.x + GPU model / found: none) | Yes | 0.5 day | FIXED — Boot diagnostic line, a /health "compute" field, and a header badge tooltip giving the reason. |
| 64 | No recorded screen capture of a working GPU race-tab run | Once working, record it as a pitch backup in case live GPU demo fails on stage | Yes | 0.5 day | GPU-LAPTOP — Manual; checklist in GPU_VALIDATION.md. |
| 65 | TCO table (roadmap Sec. 14.6) still uses illustrative/placeholder numbers | Benchmark laptop-GPU vs rented-cloud-GPU vs CPU-only, plug real numbers into the roadmap | Yes | 1 day | GPU-LAPTOP — gpu_bench.py cost inputs (see #19). |

# E. Testing & Validation

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 66 | 77 tests exist but no coverage report — unknown which modules are under-tested | Add pytest-cov, target 85%+ on the solver core | No | 1 day | FIXED — pytest-cov. 87% overall; IPM 95%, linalg 96%, presolve 97%, HSD 96%, engine 100%, B&B 88% |
| 67 | No fuzz testing of the MPS parser — a malformed file could crash it | Hypothesis-based fuzz tests for mps.py | No | 2 days | FIXED — 600 seeded mutation cases plus random-bytes and limit tests (no Hypothesis dependency) |
| 68 | No load/stress test for concurrent WebSocket clients on /ws/race | Simple concurrent-client load test (locust/websockets) | No | 1 day | PARTIAL — 4 concurrent authenticated race clients plus an audit-chain integrity check |
| 69 | No version-to-version regression suite (only vs HiGHS as oracle) | Golden-file regression suite that fails on unintended numeric drift | No | 1 day | FIXED — tests/golden.json plus test_golden_objectives |
| 70 | No CI pipeline visible — tests appear to run manually only | GitHub Actions workflow running pytest + pip-audit on every push | No | 0.5 day | PARTIAL — .github/workflows/ci.yml (Windows + Linux, Python 3.11 and 3.13, coverage, pip-audit, licence gate, SBOM, report) |
| 71 | No end-to-end test of the human-verification-gate UI flow | Playwright/Selenium E2E test simulating an operator sign-off | No | 2 days | PARTIAL — An API-level end-to-end test drives the whole sign-off flow |
| 72 | No explicit test that audit-log tamper detection actually catches a manual edit | "Corrupt one byte, verify detection" test | No | 0.5 day | FIXED — One byte, a deleted row and a full-chain rewrite are all detected. |
| 73 | No negative test that replay correctly FAILS on a real mismatch | Force a non-deterministic op, verify replay flags it | No | 1 day | FIXED — test_replay_fails_loudly_on_mismatch (also a tampered stored model) |
| 74 | No performance-regression test — a future change could silently 10x slow the solver | Benchmark test with a time-budget assertion | No | 1 day | FIXED — test_performance_budget |
| 75 | Refinery model is explicitly synthetic — no hand-verifiable sanity case | Build one small blending example with a known-by-hand optimal solution | No | 1 day | FIXED — Two-component sulfur blend: objective 46000/9, dual 200/9, derived by hand in the test docstring. |

# F. Observability, Logging & Ops

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 76 | No structured logging — hard to debug a remote pilot deployment | Adopt structured JSON logging (structlog) | No | 1 day | FIXED — JSON log lines (stdlib formatter, no structlog dependency) |
| 77 | No health-check endpoint for ops monitoring | FastAPI /health reporting solver/device/DB status | No | 0.5 day | FIXED — Database integrity, audit chain + anchors, disk, compute, GPU fallbacks, solver alert and LLM state; "degraded" with reasons. |
| 78 | No metrics export (solve time, queue depth, error rate) | Prometheus-compatible /metrics endpoint | No | 1-2 days | FIXED — Prometheus text: requests, latency, solves by status, solve time, in-flight, audit length, disk, GPU. |
| 79 | No alerting on repeated solver failures or numerical warnings | Basic alert (email/webhook) after N consecutive failures | No | 1 day | FIXED — N consecutive failures or ill-conditioned solves produce an ERROR log, an audit event, /health degraded, and an optional… |
| 80 | No process supervision (systemd/pm2) documented for on-prem deployment | Add a systemd unit + auto-restart policy to deployment docs | No | 0.5 day | FIXED — deploy/systemd/* (hardened unit plus a health-watchdog timer). |
| 81 | No graceful shutdown for in-flight solves on server restart | SIGTERM handler that finishes/saves in-flight state | No | 1 day | FIXED — Lifespan drain (in-flight solves finish; new POSTs get 503), uvicorn --timeout-graceful-shutdown, and Kubernetes… |
| 82 | No disk-space monitoring for the ever-growing audit/replay directory | Disk-usage check + warning threshold | No | 0.5 day | FIXED — /health + /metrics, with the threshold set by SOVEREIGN_DISK_WARN_GB. |
| 83 | No centralized config validation at startup — a bad env var fails silently | Pydantic Settings class validating all env vars at boot, fail fast | No | 1 day | FIXED — sovereign/config.py (pydantic): refuses to boot on bad values and warns on unknown variables. test_config_fails_fast |

# G. Frontend / Dashboard UX

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 84 | No accessibility (a11y) testing on the React 18 UMD dashboard | Run axe-core audit, fix critical issues | No | 1-2 days | PARTIAL — Manual pass: form labels, ARIA roles (tabs, meter, alert, radiogroup), visible focus, keyboard-operable rows, a… |
| 85 | No confirmed responsive layout for control-room tablets/monitors | Test and fix responsive breakpoints | No | 1 day | DONE (v0.1) — Verified at a 375 px phone width. |
| 86 | No high-contrast/dark mode for 24/7 control-room use | Add a theme toggle with a high-contrast "control room" mode | No | 1 day | FIXED — Toggle in the header (7:1+ contrast, thicker focus rings) |
| 87 | No clear visual distinction between advisory suggestion and approved decision — operator confusion risk | Status badges: Draft / Pending Sign-off / Approved / Shadow-mode | No | 1 day | FIXED — Pending / approved / rejected / blocked banners plus shadow/production chips; "not applied to any plan yet" wording. |
| 88 | No undo/revert window for an accidental sign-off | Short confirm-with-timeout before an approval is final in the audit log | No | 1 day | FIXED — 5 s confirm-with-timeout; nothing reaches the server or the audit log until it expires |
| 89 | "Unavailable" race-tab lanes show a reason but no explanatory legend for non-technical viewers | Tooltip/legend explaining each lane's requirements | No | 0.5 day | FIXED — Tooltips plus a "What do the lanes mean?" panel. |
| 90 | No offline/reconnect handling for the WebSocket race tab | Auto-reconnect with a visible "reconnecting…" state | No | 1 day | FIXED — Health-poll "reconnecting…" banner; a dropped race keeps its partial results and explains how to retry. |
| 91 | No internationalization — UI is English-only for regional-language operators | i18n scaffold, even if only English is populated today | No | 1-2 days | FIXED (scaffold) — frontend/src/i18n.js: English complete, Hindi for navigation and key actions. |
| 92 | No print/export view of a solved plan for shift handover | "Print plan" / PDF export view | No | 1 day | FIXED — Print stylesheet with user, time, replay id and model hash for shift handover. |
| 93 | No explicit cold-start vs warm-start speedup callout in the UI | "Xx faster with warm-start" badge on the Refinery plan tab | No | 0.5 day | FIXED — "N× fewer iterations with warm start (measured on this change)". |

# H. NL Compiler / LLM Safety

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 94 | Default local model (llama3.1:8b) is genuinely weak at precise numeric parsing — accuracy unbenchmarked | Benchmark 8B vs a larger local model your laptop's VRAM allows (e.g. a quantized 34B); publish accuracy numbers | Yes — VRAM dependent | 2-3 days | GPU-LAPTOP — python -m sovereign.nlc.evaluate sovereign-local-llm benchmarks any Ollama model (8B vs a quantised 34B) on the labelled set. |
| 95 | No adversarial/red-team testing of the NL compiler | Red-team test set of ambiguous/adversarial phrasings | No | 2 days | FIXED — 50-item labelled set including injection, SQL, decimal/unit slips, homoglyphs, negation, relative, time-bounded,… |
| 96 | SOVEREIGN_ALLOW_LAN_LLM, once enabled, isn't separately logged as a sovereignty relaxation | Log a distinct audit event whenever this flag is active | No | 0.5 day | FIXED — sovereignty.relaxed audit event at boot; every proposal carries the relaxation flag. |
| 97 | No calibration validation of the confidence score ("90% confidence" ≠ verified 90% correct) | Calibration study against a labeled test set | No | 2 days | FIXED (caveat) — docs/NL_CALIBRATION.md: 100% accuracy in every populated bucket |
| 98 | No specified fallback if the local Ollama endpoint is down mid-shift | Degrade to sovereign-rules mode automatically, with an operator alert | No | 1 day | FIXED — Per-request fallback to the offline parser, an ALERT note, an nl.llm_unavailable audit event, and /health degraded.… |
| 99 | cloud-llm mode is UI-flagged but not hard-blocked for a sovereign build | Build-time lock disabling cloud-llm entirely for SKU-2 builds | No | 0.5 day | FIXED — SKU-2 refuses to start with it enabled; the runtime refuses it; the SKU-2 image does not ship the SDK. Tested. |
| 100 | No reproducibility guarantee across LLM version upgrades | Pin model version in the audit record; flag re-verification needed on upgrade | No | 1 day | FIXED — Parser/model id (rules:1.1.0, local:<tag>, cloud:<id>) pinned in every proposal, constraint and audit entry |
| 101 | Unclear coverage of compound multi-clause constraint sentences | Add explicit test cases for compound/multi-clause input | No | 1-2 days | FIXED — Rejected with a "enter them one at a time" message |

# I. Packaging, Deployment & DevOps

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 102 | No Docker/container image — README implies a bare pip install | Dockerfile (CPU) + a CUDA-base Dockerfile variant | Yes — for GPU variant | 1-2 days | PARTIAL — Dockerfile (CPU, non-root, health check) and Dockerfile.cuda |
| 103 | requirements.txt (335 B) is very small — likely unpinned versions | Pin exact versions + a lockfile (pip-tools/poetry) | No | 0.5 day | FIXED — Exact pins in requirements.txt, a full transitive requirements.lock (supply_chain.py lock), and requirements-dev.txt. |
| 104 | No production installer — run.ps1/run.sh are dev-convenience scripts only | Proper packaging (PyInstaller or a signed installer) for pilot-site IT teams | No | 2-3 days | DEFERRED — The pilot artifacts are the signed release zip, the Docker image and the systemd unit |
| 105 | No documented OS/hardware compatibility matrix | Publish a matrix, test on at least 2 OS targets (including the GPU laptop's OS) | Yes — for GPU rows | 1-2 days | PARTIAL — docs/COMPATIBILITY.md: one verified row (Windows 11 / Python 3.13 / CPU); Linux and GPU rows to fill in from CI and the… |
| 106 | No update/patch mechanism for a deployed air-gapped instance | Document a signed-package manual update procedure | No | 1 day | FIXED — scripts/release.py (Ed25519-signed SHA256SUMS; tamper detected in test) plus docs/OPERATIONS.md. |
| 107 | No automated check that new dependencies get a matching LICENSE file | License-check CI step | No | 0.5 day | FIXED — supply_chain.py licenses: fails on copyleft or unknown licences; all 21 components pass. |
| 108 | No SBOM (Software Bill of Materials) — increasingly required for PSU/government procurement | Generate SBOM via CycloneDX/pip-licenses at release time | No | 1 day | FIXED — sbom.cdx.json (CycloneDX 1.5, including the vendored React/htm). |
| 109 | No self-check that env vars in code stay in sync with the README table | Startup self-check printing all recognized env vars vs README | No | 0.5 day | FIXED — manage.py config, an unknown-variable warning at boot, and the check_env_docs.py CI gate (currently in sync). |
| 110 | No multi-platform CI test matrix — "works on my machine" only so far | Add Windows + Linux runners to CI | No | 1 day | PARTIAL — Matrix written (see #70). |
| 111 | No documented data-purge/uninstall procedure (important for CVC/compliance) | Document and script a full data-purge command | No | 1 day | FIXED — manage.py purge --yes plus the documented off-box steps. |

# J. Documentation, Compliance & Business

| # | Gap | Fix | GPU laptop? | Effort | Build status (v0.2.0) |
| --- | --- | --- | --- | --- | --- |
| 112 | No confirmation that FastAPI's free Swagger/OpenAPI docs (/docs) are enabled and linked | Confirm and link /docs (Swagger UI) in README | No | 0.5 day | FIXED (caveat) — /docs and /openapi.json are linked from the Sovereignty tab |
| 113 | No exportable formal test report for an investor/judge data room | pytest --html=report.html as a shareable artifact | No | 0.5 day | FIXED — docs/TEST_REPORT.html (scripts/test_report.py, no plugin). |
| 114 | No changelog / version-history file | Add CHANGELOG.md, tag releases matching the roadmap doc's version numbers | No | 0.5 day | FIXED — CHANGELOG.md |
| 115 | No LICENSE file for the codebase itself (proprietary vs open-core undecided) | Add LICENSE — decide before it matters legally | No | 0.5 day | PARTIAL — A proprietary "all rights reserved" placeholder plus third-party notices |
| 116 | This 101-item list isn't yet reconciled back into the roadmap document's gap-closure-log format | Add a Section 15 "MVP Build Reconciliation" to the roadmap, matching Sections 0/14's style | No | Say the word | FIXED — Master roadmap docx updated with a status column and a "Build Reconciliation" section. |
| 117 | No documented incident-response plan for a tampered audit log or a discovered bad recommendation | One-page incident-response runbook | No | 1 day | FIXED — docs/INCIDENT_RESPONSE.md |
| 118 | No non-technical operator quick-start guide (distinct from the developer README) | Draft a short operator training document | No | 1-2 days | FIXED — docs/OPERATOR_GUIDE.md |
| 119 | No data-flow diagram showing exactly what leaves the box in each of the 3 compiler modes | One-page data-flow diagram for a sovereignty/compliance review | No | 1 day | FIXED — docs/DATA_FLOW.md |
| 120 | No cross-reference of the 77 tests to the roadmap sections they validate | tests/README.md mapping table, mirroring the code's own mapping table | No | 0.5 day | FIXED — backend/tests/README.md |
| 121 | No independent/external code or security review yet — self-reported test results carry less weight at Series A | Budget and schedule a lightweight external audit ahead of the next funding conversation | No | Plan ahead | NON-CODE — Scope proposal in docs/SECURITY.md §External review |

# Suggested Order of Attack (2–3 Week Sprint)

Week 1: Section A (auth) + Section D (GPU laptop items) + Section B items 11-13 — these unblock the demo and the security story simultaneously.

Week 2: Section C's top 3 (HSD, crossover, presolve extension) + Section E (CI + coverage) — these unblock a credible technical deep-dive.

Week 3: Sections F, G, H, I, J — polish and data-room readiness, done in parallel by whoever isn't on the solver core.

⚠ This is a checklist, not a blocker list — none of these 101 items should delay a demo that's already working. Fix in priority order, and say clearly in the pitch which items are 'fixed', 'in progress', and 'roadmapped' — that honesty is itself a credibility signal.

# Build Reconciliation — v0.2.0 (29 September 2026)

This section closes item 116: it reconciles the 121-item list with the code that now exists. Detailed evidence for every item (test names, files, verification notes) is in docs/GAP_STATUS.md inside the repository; the shareable test report is docs/TEST_REPORT.html.

| Status | Meaning | Items |
| --- | --- | --- |
| FIXED | Implemented in this build and covered by an automated test or a recorded verification. | 75 |
| DONE (v0.1) | Already in the first MVP; re-verified in this build. | 6 |
| PARTIAL | The useful part is built; the remainder is stated in the item's note. | 14 |
| GPU-LAPTOP | Code and tooling ready; needs one command on the GPU laptop (docs/GPU_VALIDATION.md). | 12 |
| DEFERRED | Consciously not built yet; the reason is in the item's note. | 8 |
| NON-CODE | Business, legal or process work; no software change is appropriate. | 6 |

## What changed in the code (highlights)

Solver. Homogeneous self-dual fallback with verified Farkas certificates (39, 43); singleton-row presolve with exact dual recovery (41); Curtis-Reid geometric scaling (42); central tolerance module (49); condition-number diagnostic (50); deterministic B&B tie-break (47).

Security. Operator accounts with scrypt-hashed PINs, operator/supervisor/admin roles (safety-tagged sign-off needs a supervisor), CSRF protection, rate limits and lockout, authenticated WebSocket, HTTPS tooling, upload caps (21-29).

Persistence. SQLite in WAL mode; every state change and its audit entry are written in one transaction, so a disk or write failure applies nothing (31, 33); backups with retention, external anchoring of the audit chain, versioned replay bundles (32-36).

Operations. Structured logs, /health, /metrics, failure alerts, disk checks, graceful shutdown, fail-fast configuration, systemd units, Helm chart whose NetworkPolicy denies all egress (13, 76-83).

NL gate. Red-team set with injection, decimal/unit slips, homoglyphs, relative and time-bounded wording; 100% parse accuracy and zero adversarial auto-accepts on the labelled set; parser/model version pinned in every audit record; SKU-2 builds refuse cloud mode at boot (95-101).

Evidence. Tests grew from 77 to 741 (733 pass, 0 fail; 8 real-GPU tests skip on the CPU-only build machine); solver-package coverage 87% (IPM 95%, linear algebra 96%, presolve 97%, HSD 96%).

## Real defects found by the new tests — and fixed

Badly scaled LPs (42). Rows spanning ten orders of magnitude did not converge: Ruiz scaling alone is not invariant to diagonal scaling. Fixed with Curtis-Reid scaling first.

False 'infeasible' (42). When the phase-1 check itself failed, the old code reported 'infeasible'. It now reports 'feasibility unknown'.

Premature 'unbounded' (39). Presolve declared an LP unbounded from an empty column before checking that the rest of the model was feasible.

Degenerate boundary (39). Refinery plans set exactly at a feasibility boundary that v0.1 reported as 'unknown' now solve to optimality through the HSD fallback.

## Still open — needs the GPU laptop (one command each)

Items 3, 19, 54, 55, 56, 58, 59, 60, 62, 64, 65, 94. Run the full test suite with CuPy installed, scripts/gpu_bench.py (CPU vs GPU factorisation, crossover size, accuracy, 30-60 minute thermal run, TCO inputs), scripts/check_gurobi.py (licence and GPU parameter names), and the local-LLM benchmark; then replace every 'not tested on GPU' line with the measured number. Checklist: docs/GPU_VALIDATION.md.

## Deferred, with reasons

Item 18. Phase-2: the MVP has no multi-GPU/NCCL code (see #61).

Item 40. Duals are verified KKT-optimal (degenerate multiplicity only)

Item 44. 1–2 weeks

Item 45. Would break bit-exact replay unless a deterministic parallel scheme is designed.

Item 46. IPM warm starts give about 1.3× at best (measured)

Item 51. 2–3 weeks

Item 52. Semi-continuous variables can be modelled with a binary today.

Item 104. The pilot artifacts are the signed release zip, the Docker image and the systemd unit

## Corrections to earlier text

Netlib STAIR (11). Earlier versions list STAIR as +2.5126695 x 10^2 flagged MAX. Our recollection of Netlib's lp/data/readme is -2.5126695119E+02 in the standard minimise sense; this was not verified online. The software never hand-types these values: it reads Netlib's readme at run time.

Items 17 and 61. The code has no shared multi-tenant queue and no NCCL/multi-GPU code, so there was nothing to disable or verify; both remain explicitly labelled as not built.

Dependency choices. To keep air-gapped installs small, several fixes use the standard library instead of the suggested package: scrypt instead of bcrypt (21), built-in CSRF and rate limiting instead of fastapi-csrf-protect/slowapi (23, 24), numbered SQLite migrations instead of Alembic (38), seeded fuzzing instead of Hypothesis (67), a JSON log formatter instead of structlog (76).

⚠ All speed numbers so far come from a CPU-only machine, where HiGHS is 3-15x faster. Do not quote a GPU speed figure until docs/GPU_VALIDATION.md has been completed on the GPU laptop; lead the pitch with sovereignty, auditability and explainability.